A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down

into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete.

(usually in form of Fibonacci series)

1 Very Easy task

2 Normal task

3 Moderate task

5 Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Requirement Analysis (Epic 1)

Understanding ACL Requirement (USN1) 2

Identifying Target Table and Field (USN2) 1

Defining Access Rules (Epic 2)

Creating ACL Rule (USN3) 3

Selecting Field-Based Condition (USN4) 3

Writing Script Condition (USN5) 3

Total Story Point in Sprint 1= 2+1+3+3+3=14

Sprint 2

Script-Controlled Access (Epic 3)

Testing Field-Based Access (USN6) 2

Validating Authorized Records (USN7) 2

Validating Restricted Records (USN8) 2

Handling Unauthorized Access (USN9) 4

ACL Validation and Documentation (Epic 4)

Testing ACL in Different User Roles (USN10) 5

Documenting ACL Configuration (USN11) 5

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 14

Sprint 2 = 20

Velocity= Total Story Points Completed/ Number of Sprints

Total story Points= 14+20=34

No of Sprints= 2

Velocity = 34/2

17 Story Points per Sprint

Your team’s velocity is 17 Story Points per Sprint.