PROJECT PLANNING PHASE

Project Planning Template

Product Backlog, Sprint Planning, Stories, Story Points

| Date | 28 September 2026 |
| --- | --- |
| Team ID | ____________________ |
| Project Name | Script-Controlled ACL - Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation

The product backlog below converts the project requirement into manageable user stories/tasks. Story points indicate relative effort, while priority indicates the order in which the work should be addressed.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | ACL Setup | USN-1 | As an administrator, I can identify the target table and field that will control record access. | 2 | High | ________ |
| Sprint-1 | ACL Setup | USN-2 | As an administrator, I can create a record-level ACL for the required table and operation. | 3 | High | ________ |
| Sprint-1 | Script Logic | USN-3 | As an administrator, I can write an ACL script that evaluates the selected field value. | 3 | High | ________ |
| Sprint-2 | Access Validation | USN-4 | As an authorized user, I can access a record when the field-value condition is satisfied. | 2 | High | ________ |
| Sprint-2 | Access Validation | USN-5 | As an unauthorized user, I am denied access when the field-value condition is not satisfied. | 3 | High | ________ |
| Sprint-2 | Testing | USN-6 | As a tester, I can verify the ACL using multiple users and different field values. | 3 | Medium | ________ |
| Sprint-3 | Error Handling | USN-7 | As an administrator, I can handle missing or unexpected field values safely. | 2 | Medium | ________ |
| Sprint-3 | Documentation | USN-8 | As a project member, I can document the ACL configuration, script logic, and test results. | 2 | Medium | ________ |
| Sprint-3 | Final Validation | USN-9 | As a project member, I can demonstrate that the final ACL restricts record access according to the defined rule. | 3 | High | ________ |

# Project Tracker, Velocity & Burndown Chart

## Project Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned) | Sprint Release Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 29 Sep 2026 | 04 Oct 2026 | 8 | 04 Oct 2026 |
| Sprint-2 | 8 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 8 | 10 Oct 2026 |
| Sprint-3 | 7 | 6 Days | 11 Oct 2026 | 16 Oct 2026 | 7 | 16 Oct 2026 |

## Sprint Planning Summary

Sprint-1 focuses on ACL setup and development of the basic field-value access script.

Sprint-2 focuses on authorized/unauthorized access validation and multi-user testing.

Sprint-3 focuses on edge cases, documentation, and final demonstration/validation.

## Velocity

For this project, the planned total is 23 story points across 3 sprints. Using a planned sprint duration of 6 days, the planned average velocity is approximately 7.67 story points per sprint, or approximately 1.28 story points per day.

| Sprint | Story Points | Days | Story Points / Day |
| --- | --- | --- | --- |
| Sprint-1 | 8 | 6 | 1.33 |
| Sprint-2 | 8 | 6 | 1.33 |
| Sprint-3 | 7 | 6 | 1.17 |
| Average | 23 | 18 | 1.28 |

# Burndown Chart

A burndown chart represents the amount of work remaining over time. For this project, the planned story-point backlog starts at 23 points and decreases as user stories are completed.

| Checkpoint | Planned Work Remaining | Target Work Remaining |
| --- | --- | --- |
| Project Start | 23 | 23 |
| End of Sprint-1 | 15 | 15 |
| End of Sprint-2 | 7 | 7 |
| End of Sprint-3 | 0 | 0 |

# Expected Project Outcome

At the end of the project, a Script-Controlled ACL will be configured so that record access is determined by a specified field value. The implementation will be tested with appropriate users and different record values, and the configuration, script logic, and test results will be documented.

## Project Completion Criteria

The required ACL is created on the selected table and operation.

The ACL script evaluates the specified field value.

Access is permitted when the defined condition is satisfied.

Access is denied when the defined condition is not satisfied.

Testing is completed with multiple relevant scenarios.

Final configuration and results are documented.

# Reference

Project Planning Template provided by the user.

The structure follows the uploaded template: Project Planning Phase, Product Backlog/Sprint Schedule, Project Tracker, Velocity, and Burndown Chart.